SOP FOR COMPLETING A JOB HAZARD ANALYSIS (JHA)

Purpose of completing a JHA is to ensure all subcontractors identify job steps, hazards, and required controls before starting work. A competent person must complete the JHA to its entirety and review it with the crew before any work begins.

SECTION-BY-SECTION INSTRUCTIONS

Project Information

Fill out all fields at the top of the form. These entries must always be completed:

- Project name

- Date

- Subcontractor name

- Competent person completing the JHA

- Crew size

This ensures the JHA is traceable and assigned to the party responsible.

Job Task Breakdown with Risk Levels - This is the core of the JHA and must be completed carefully.

This section identifies each major step of the job and evaluates risks.

For each step of the work, complete:

- Step (Sequence):

  - Number each task in the order it will occur.

- Job Step (Task Description):

  - Describe the specific task (examples: “Install rebar,” “Operate aerial lift,” “Setting forms,” “Termination work”).

- Hazards:

  - List every hazard associated with that task (falls, struck-by, heavy equipment, electrical, lifting, pinch points, silica, noise, etc.).

- Controls/ Safe Practices:

  - Use the Hierarchy of Controls. (elimination, substitution, engineering controls, administrative controls, ppe)

PPE Required (check, justify & verify)

Check the PPE required for the day’s tasks. HB minimum PPE is already checked by default:

- Hard Hat

- Hi-Vis Vest

- Hard Sole Work Boots

For all additional PPE, provide:

- Why/When Used: (Example: “Cut-resistant gloves for handling rebar,” “Hearing protection for core drilling.”)

- Verified By: List the person confirming PPE is on site and in use.

Training & Permits

Check only the items that apply to the work being performed. Items may include:

- Confined Space Permit

- Hot Work Permit

- Equipment Operator Certification

- Hoisting Plan (Attach if Applicable)

  - If the hoisting plan box is checked, attach:

    - Crane or lifting equipment info

    - Load weight

    - Rigging details

    - Qualified operator, rigger, and signal person

    - Flight path and exclusion zone

Pre-Task Safety Checks

These items must be reviewed before work begins:

- Toolbox Talk conducted

- Area inspected and free of hazards

- Tools and equipment inspected

- Vehicles and heavy equipment inspected

- Emergency plan reviewed

- Communication method established

- Weather conditions assessed

Ensure all applicable items are checked.

Emergency Planning

Complete the following:

- Nearest hospital

- Site address

- Emergency contact number

- Name of CPR/First Aid trained individual on the crew

This information must be accurate and visible on every JHA.

Worker Acknowledgment

Each crew member must print their name

General Requirements

- The JHA must be completed before work begins.

- The JHA must be reviewed with all workers performing the task.

- If conditions change, stop and update the JHA.

- Submit completed JHAs to the HB Superintendent and HB Safety Department.