HB Intel

# IT Department Setup and Enablement Guide

White-Glove Device Deployment

Purpose. This guide explains how the IT department prepares the Microsoft, Apple, and NinjaOne environments before using the white-glove device deployment feature inside the Admin SPFx IT Control Center. Audience. IT administrators, endpoint-management leads, and platform owners responsible for tenant readiness, device enrollment, and post-enrollment standardization. Use. This is a setup and operational-readiness guide. It is not a code guide.

# Quick reference

| Deployment path | Primary systems | HB Intel role |
| --- | --- | --- |
| Windows devices | Entra ID, Intune, Windows Autopilot | Validate readiness, orchestrate package launch, track status, audit, and recovery |
| Apple devices | Apple Business Manager, APNs, Automated Device Enrollment, Intune | Validate Apple-side trust, orchestrate runs, surface checkpoints and failures |
| Post-enrollment standardization | NinjaOne APIs, policies, software bundles, scripts, metadata | Trigger and monitor post-enrollment actions; retain evidence and operator visibility |

# 1. What this feature depends on

The feature depends on five domains working together. All five must be configured, reachable, and governed before first production use.

| Domain | Dependency scope |
| --- | --- |
| HB Intel Admin SPFx | • operator console • connector setup • package launch • status, audit, and recovery |
| HB Intel backend control plane | • privileged execution • connector validation • orchestration • audit and evidence persistence |
| Microsoft stack | • Entra ID • Intune • Windows Autopilot • Microsoft Graph permissions • conditional device and enrollment policies as needed |
| Apple stack | • Apple Business Manager • APNs • Automated Device Enrollment • Intune MDM for Apple devices |
| NinjaOne | • API access • device policies • software bundles • scripts and automations • custom fields and metadata as needed |

# 2. Target operating model

Operating principle. Platform-native services retain enrollment authority and device identity ownership. HB Intel orchestrates the workflow, validates readiness, and preserves auditability.

| Owner | Primary responsibilities |
| --- | --- |
| Microsoft | • Windows device enrollment authority • Entra identity and device identity • Autopilot registration and deployment-profile assignment • Intune MDM policy and enrollment ownership |
| Apple | • ADE device ownership and automated enrollment eligibility • Supervised device enrollment posture • Apple-side business enrollment trust and token lifecycle |
| NinjaOne | • Endpoint post-enrollment standardization • Software deployment • Scripted configuration • Validation and remediation steps after enrollment |
| HB Intel | • Package orchestration • Connector configuration UX • Readiness validation • Parent and child run tracking • Evidence, audit, and status visibility • Recovery guidance |

# 3. High-level setup order

Use this sequence. Do not skip the readiness-validation steps or move directly into production launches.

Confirm Microsoft licensing and Intune readiness.

Confirm Entra ID and Graph permission posture.

Configure Windows Autopilot prerequisites.

Configure Apple Business Manager.

Configure Apple APNs and Intune Apple enrollment.

Prepare NinjaOne API access and endpoint standards.

Load connector settings into HB Intel Admin SPFx.

Run readiness probes.

Configure package templates and standards.

Execute a controlled first-use validation run.

# 4. Microsoft prerequisites

## 4.1 Licensing and tenant readiness

Confirm the tenant has the required Microsoft licensing and service posture to support Intune device management, Entra device join, Windows Autopilot workflows, and the Graph-based app permissions used by the control plane.

Confirm the planned user and device population is licensed for the Intune and Entra capabilities required for enrollment and device management.

Document the licensing owner and the process used to validate future entitlement changes before production rollout.

## 4.2 Intune readiness

Intune is active and available in the tenant.

MDM authority is established.

Device platform restrictions and enrollment restrictions are reviewed.

Device groups needed for deployment profiles and compliance-policy assignment are prepared.

Naming conventions for device groups, device categories, and deployment profiles are defined.

## 4.3 Entra and Graph readiness

The backend control plane has the required app-registration or managed-identity design approved.

Graph permissions required by the implementation are approved by IT.

The approved permission model is documented.

Privileged secrets or certificates are stored in the approved secret store.

Least-privilege review is completed before production enablement.

## 4.4 Windows Autopilot prerequisites

Corporate Windows devices are eligible for Autopilot.

The hardware-hash or OEM/reseller registration path is defined.

The Autopilot device-import process is documented.

Deployment profiles are created and named consistently.

Enrollment Status Page behavior is reviewed.

Technician-assisted pre-provisioning is enabled for white-glove Windows builds.

Target device groups are assigned correctly.

## 4.5 Windows device package standards

Standard device names or naming logic.

Standard local-admin and privilege policy.

Standard required apps.

Standard required compliance policy.

Standard required configuration profiles.

Standard security baseline.

Standard BitLocker posture, if applicable.

Standard Windows Update ring or patching posture.

# 5. Apple prerequisites

## 5.1 Apple Business Manager readiness

Apple Business Manager tenant exists and is active.

The organization’s Apple-admin ownership is clear.

A dedicated managed Apple account is used for lifecycle-sensitive tokens where possible.

The team understands annual token-renewal requirements.

## 5.2 Device sourcing and assignment

Confirm whether Apple devices are purchased through Apple or an approved reseller and automatically assigned into ABM, or manually added where supported through Apple Configurator for eligible scenarios.

Ensure Apple device serials are available and assignable to the intended MDM server.

## 5.3 APNs and MDM push readiness

Apple MDM Push Certificate is present and valid.

Renewal owner is documented.

Certificate-renewal calendar reminder exists.

The Apple-account strategy for renewal is documented to reduce service-interruption risk.

## 5.4 Intune Apple enrollment readiness

Apple enrollment is enabled in Intune.

ABM or ASM token is uploaded and active.

Apple enrollment profiles are created.

User-affinity and non-user-affinity decisions are documented where relevant.

iPhone and iPad policy differences are documented.

macOS ADE posture is documented.

Company Portal, Setup Assistant, and SSO path decisions are documented.

## 5.5 Apple package standards

iPhone baseline app set.

iPad baseline app set.

macOS baseline app set.

Supervised-device expectations.

Configuration-profile set.

Compliance-policy set.

Wi-Fi, VPN, and certificate dependencies as needed.

Apple-specific activation and handoff expectations for field and office users.

# 6. NinjaOne prerequisites

## 6.1 Platform access

System-admin access exists.

API access is approved.

OAuth or token strategy is approved and documented.

The backend system identity that will call NinjaOne is approved.

## 6.2 Standardization model

Baseline scripts for new laptop and desktop builds.

Baseline scripts for macOS support, if applicable.

Software bundles by package type.

Policy bundles by package type.

Validation scripts or checks used to confirm a device reached standard.

Any required custom fields or tags used to map package metadata.

## 6.3 Operational data model

Package type.

Device role.

User assignment.

Office versus field designation, if relevant.

Software bundle.

Policy bundle.

Validation bundle.

Escalation label or service-desk routing tag, if applicable.

## 6.4 Production readiness

Scripts are tested in a non-production set.

Software packages install cleanly.

Policy conflicts are understood.

Technicians know which failures are handled by NinjaOne remediation versus HB Intel operator action.

# 7. HB Intel setup inside the Admin app

## 7.1 Connector setup

Enter Microsoft connection and identity-configuration details.

Validate Microsoft connector health.

Enter Apple connector or token metadata and validate readiness.

Enter NinjaOne API or OAuth settings and validate connectivity.

View last successful validation time.

View failure messages and remediation guidance.

## 7.2 Standards and template setup

Define or confirm the six employee package templates.

Map each package to platform-specific standards bundles.

Map Microsoft standards for Windows devices.

Map Apple standards for Apple devices.

Map NinjaOne post-enrollment bundles.

Set checkpoint policies where needed.

Review governed version history.

## 7.3 First-use readiness checks

Microsoft connector validation.

Apple connector validation.

NinjaOne connector validation.

Package-template completeness.

Required policy, bundle, and assignment references.

Run-store and audit-store health.

Notification and operator-visibility checks.

# 8. First-use validation workflow

Perform a controlled first-use validation before any production rollout.

## 8.1 Controlled test target

Use a non-production test target that represents a real package path. Recommended validation sequence:

One Windows package.

One Apple package.

One mixed-device package.

## 8.2 End-to-end behaviors to validate

Package launch works from SPFx.

Readiness validation blocks incomplete environments.

Backend run starts correctly.

Connector snapshots are recorded.

Child device runs are created.

Checkpoints surface correctly.

Downstream statuses normalize correctly.

NinjaOne post-enrollment actions trigger correctly.

Evidence and audit records are visible in Admin SPFx.

## 8.3 Recovery behavior to validate

Readable error messages.

Retry guidance.

Repair guidance.

Checkpoint pause behavior.

Evidence persistence on partial failure.

Operator attribution for recovery actions.

# 9. Common mistakes to avoid

| Area | Mistakes to avoid |
| --- | --- |
| Microsoft | • Assuming Autopilot can be treated like generic device registration. • Using hybrid-first logic when cloud-native Entra join is the intended default. • Skipping profile and group-assignment review. • Forgetting enrollment restrictions and Enrollment Status Page behavior. • Treating Intune and Entra permissions as informal instead of governed. |
| Apple | • Failing to plan annual token renewals. • Using unmanaged Apple accounts for critical renewal ownership. • Assuming all Apple devices can be retroactively made ADE-eligible without the correct path. • Treating iPhone, iPad, and macOS as if they have identical enrollment behavior. • Skipping supervision and assignment validation. |
| NinjaOne | • Using production scripts before controlled testing. • Making NinjaOne the source of truth for enrollment ownership. • Failing to define the custom-field or tagging strategy. • Failing to separate standardization bundles by device package. |
| HB Intel | • Entering connection values without validating them. • Launching package runs before readiness passes. • Editing live standards without governance or version awareness. • Expecting SPFx to perform privileged actions directly. |

# 10. Environment-ready checklist

The environment is ready for first production use only when all items below are true.

## Microsoft

|  | Required confirmation |
| --- | --- |
| ☐ | Licensing confirmed |
| ☐ | Intune ready |
| ☐ | Entra and Graph permissions approved |
| ☐ | Autopilot process defined |
| ☐ | Windows deployment profiles prepared |
| ☐ | Windows standards bundles prepared |

## Apple

|  | Required confirmation |
| --- | --- |
| ☐ | ABM active |
| ☐ | APNs valid |
| ☐ | Intune Apple enrollment configured |
| ☐ | ADE profiles created |
| ☐ | Serial-assignment process documented |
| ☐ | Apple standards bundles prepared |

## NinjaOne

|  | Required confirmation |
| --- | --- |
| ☐ | API or OAuth configured |
| ☐ | Software bundles tested |
| ☐ | Scripts tested |
| ☐ | Policies assigned |
| ☐ | Metadata model defined |

## HB Intel

|  | Required confirmation |
| --- | --- |
| ☐ | Connector settings loaded |
| ☐ | All connector-health probes passing |
| ☐ | Package templates configured |
| ☐ | Standards mapped |
| ☐ | Run, audit, and evidence paths validated |
| ☐ | Test execution completed successfully |

# 11. Operating support model

Once the feature is live, support ownership should be split as follows.

| Support owner | Primary responsibilities |
| --- | --- |
| IT operator / technician | • Run launches • Readiness review • Checkpoint handling • First-line recovery actions • Validation of device completion |
| Platform admin | • Connector maintenance • Token renewals • Permission posture • Standards updates • Package-template governance |
| Development / product support | • Adapter defects • Data-contract defects • Run-store or audit-store failures • UI or orchestration defects • Cross-system normalization issues |

# 12. Final operating note

This feature should not be treated as a “one-click magic button.” It should be treated as a governed orchestration system that makes the workflow operationally simple for IT while preserving platform-native responsibilities, visibility, and control.